**Developers involved:**

1. **Aloysuis Gitonga (Softec Consultant)**
2. **Derick Oduor (Software Lead)**
3. **Jerry Papa (Software Architect/Domain Consultant)**
4. **Samuel Wainaina (Project Manager && software lead)**

**EBK scope during development.**

* **Portal && API.**

1. Create Event. Event code is generated here.
2. Add sponsors to the event.
3. Add speakers of the event.
4. View events.
5. View attendee
6. View speakers and their event
7. View sponsors and see their events
8. Activate and deactivate event
9. Display messages with their status.
10. Add Event resources.
11. Save notes and view them.
12. Link to the EBK web service for the registration verification.
13. Add event sessions.
14. Update profile.
15. Send push notification with firebase.
16. Sent messages
17. Session management.
18. Upcoming event creation

* **APP**

1. Register for event.
2. View other attendees
3. View Sponsors.
4. View speaker
5. View event info.
6. View event location on a map
7. View upcoming events.
8. Create event help
9. Update profile
10. View event bag
11. View messages.
12. Send messages
13. Login to the system.
14. QR code reading.

* **Database Creation**

**API**

Api will allow all this functionality. The app and the portal will conform to the api.

The app will move along with api as the development goes on.

**Tasks Division.**

|  |  |  |
| --- | --- | --- |
| Name | Tasks | Date of completion |
| Samuel Wainaina | 1. Register for event. 2. View other attendees 3. View Sponsors. 4. View speaker 5. View event info. 6. View event bag 7. View messages. 8. Send messages 9. Login to the system. 10. QR code reading. |  |
| Aloysius Gitonga | 1. Create Event. Event code is generated here. 2. Add sponsors to the event. 3. Add speakers of the event. 4. View events. 5. View attendee 6. View speakers and their event 7. View sponsors and see their events 8. Activate and deactivate event 9. Display messages with their status. 10. Add Event resources. 11. Save notes and view them. 12. Link to the EBK web service for the registration verification. 13. Add event sessions. 14. Update profile. 15. Send push notification with firebase. 16. Sent messages 17. Session management. |  |
| Jerry Papa | 1. Creation of Event Module. 2. Membership module. 3. Database Creation 4. Note saving 5. Security 6. Activate and deactivated event. 7. Upcoming event . |  |
| Derick Oduor | 1. Messages Management. 2. Push notification. 3. QR code generation 4. Session management 5. Connection to EBK web services. 6. View event location on a map 7. View upcoming events. 8. Create event help 9. Update profile |  |